#### IBM Data Science – Sales Forecasting & Optimization | DEPI Round 2

# Digital Egypt Pioneers Initiative

# AI & Data Science Track – Round 2

## IBM Data Science – Sales Forecasting Project

# Project Plan

## Timeline, Milestones, Deliverables & Resource Allocation

Team Members: Ahmed Magdy, Mahitab Mohamed, Mariam Sayed, Hamed Mohamed, Amr Sherif

# 1. Introduction

This document outlines the comprehensive project plan for the Sales Forecasting and Optimization project. It covers the project timeline, milestone breakdown, resource allocation, risk assessment, and Key Performance Indicators (KPIs) used to measure success.

# 2. Timeline Overview (Gantt Chart)

The project spans 10 weeks divided into 5 milestones. The table below provides a high-level view of activities and their overlaps.

| Activity / Phase | W1 | W2 | W3 | W4 | W5 | W6 | W7 | W8 | W9 | W10 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Data Collection & EDA |  |  |  |  |  |  |  |  |  |  |
| Data Preprocessing |  |  |  |  |  |  |  |  |  |  |
| Advanced Data Analysis |  |  |  |  |  |  |  |  |  |  |
| Interactive Visualizations |  |  |  |  |  |  |  |  |  |  |
| Model Development |  |  |  |  |  |  |  |  |  |  |
| Hyperparameter Tuning |  |  |  |  |  |  |  |  |  |  |
| MLOps (MLflow / DVC) |  |  |  |  |  |  |  |  |  |  |
| Deployment (Flask/Streamlit) |  |  |  |  |  |  |  |  |  |  |
| Monitoring |  |  |  |  |  |  |  |  |  |  |
| Final Report & Presentation |  |  |  |  |  |  |  |  |  |  |

# 3. Milestone Breakdown & Deliverables

| MS Name | Deliverables | Timeline |
| --- | --- | --- |
| Data Collection, EDA & Preprocessing | EDA Report, Cleaned Dataset, EDA Notebook | Weeks 1–2 |
| Data Analysis, Visualization & Feature Engineering | Analysis Report, Interactive Dashboard, Feature Summary | Weeks 3–4 |
| Model Development & Optimization | Model Code, Performance Report, Final Tuned Model | Weeks 5–6 |
| MLOps, Deployment & Monitoring | Deployed App, MLOps Report, Monitoring Setup | Weeks 7–8 |
| Final Documentation & Presentation | Final Project Report, Final Presentation Slides | Weeks 9–10 |

# 4. Resource Allocation

The following table maps team members to project phases and responsibilities. Detailed role definitions are provided in the Task Assignment & Roles document.

| Team Member | Primary Responsibility | Milestones Involved |
| --- | --- | --- |
| Ahmed Magdy | Data Collection & Preprocessing | MS 1, MS 2 |
| Hamed Mohamed | EDA & Data Visualization | MS 1, MS 2 |
| Mahitab Mohamed | Feature Engineering & Model Development | MS 2, MS 3 |
| Amr Sherif | Model Tuning, Evaluation & MLOps | MS 3 |
| Mariam Sayed | Deployment, Documentation & Presentation | MS 4 , MS 5 |

# 5. Risk Assessment & Mitigation Plan

| Risk | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Insufficient or low-quality data | Medium | High | Use the Rossmann Store Sales dataset as the primary data source. Apply robust data cleaning techniques including missing value imputation, outlier detection, and feature consistency checks to ensure high-quality inputs for modeling. |
| Model underfitting / overfitting | Medium | High | Use cross-validation, regularization, and ensemble approaches. Monitor train vs. test metrics closely. |
| Team member absence or delays | Low | Medium | Maintain shared codebase on GitHub. Document all work. Tasks reassigned if member is unavailable. |
| Deployment infrastructure issues | Low | Medium | Test the Streamlit application locally before deployment. Deploy the application using Streamlit and host the project on GitHub to ensure accessibility and reproducibility. |
| Scope creep | Medium | Low | Strict adherence to milestone deliverables. New ideas recorded for future work section, not implemented mid-project. |
| Tools / library compatibility issues | Low | Low | Pin dependency versions in requirements.txt. Use virtual environments. |

# 6. Key Performance Indicators (KPIs)

The following KPIs will be tracked throughout the project to ensure quality and on-time delivery:

| KPI | Description | Target |
| --- | --- | --- |
| Forecast Accuracy (MAPE) | Mean Absolute Percentage Error on test set | < 10% |
| Model RMSE | Root Mean Squared Error on held-out data | Minimized vs. baseline |
| Model MAE | Mean Absolute Error on held-out data | Minimized vs. baseline |
| Deployment Uptime | Availability of the deployed web application | > 95% |
| Milestone On-Time Delivery | % of milestones submitted by due date | 100% |
| Model Reproducibility | Ability to reproduce model results using the same dataset, code, and parameters | 100% reproducible results |
| GitHub Commit Frequency | Regular commits showing iterative progress | At least 3×/week per member |
| Dashboard Load Time | Time for interactive dashboard to fully render | < 3 seconds |

These KPIs will be reviewed at the end of each milestone and included in the final project report.